| AUSTROADS TECHNICAL SPECIFICATION ATS5350 Waterproofing of Concrete Bridge Decks |  |
| --- | --- |

Contents 1. Scope 2 2. Definitions 2 3. Referenced Documents 3 4. Quality System Requirements 4 5. Contractor Competency 5 6. Materials 5 General Requirements 5 Storage and Handling 5 Primers 6 Preformed Waterproofing Membrane 6 Liquid Applied Membrane 6 Protective Layer 6 Tack Coat 7 7. Performance Requirements 7 General 7 Requirements during Application 7 Requirements in-Service 7 Testing of the Waterproofing Membrane 8 8. Protection of Works, People and Property 9 9. Surface Preparation 10 10. Environmental Conditions 10 11. Trial Application 11 12. Application of the Waterproofing Membrane 11 General 11 Spray Equipment 12 Application of Preformed Membrane 12 Application of Liquid Waterproofing Membrane 13 Coverage 14 13. Protection of the Waterproofing Membrane 14 14. Inspection and Testing 15 Testing before Application 15 Testing after Application 15 15. Waterproofing Membrane Repairs 16 Annexure A: Summary of Hold Points, Witness Points and Records 17

# Scope

This Specification sets out the requirements for the supply of materials and application of waterproofing membrane systems on new or existing concrete bridge decks. It does not cover waterproofing membrane systems for use on steel or timber bridge decks.

# Definitions

The following definitions apply to this Specification:

Adhesion/bond strength:	The sum total of the forces of attachment between a dry film and its concrete substrate.

Bonded membrane: 	Waterproofing membrane applied and bonded to the concrete surface. This term is applicable to both preformed sheet and liquid applied membranes.

Bonding agent: 		An adhesive material applied to the waterproofing membrane or to the substrate to promote bonding.

Design life		The period adopted in design for when the waterproofing membrane is required to perform its intended purpose without replacement or major repairs

Dry film thickness (DFT):	The thickness of the liquid applied membrane(s) after the curing or drying time has elapsed.

Liquid applied membrane:	
A resin based membrane applied as a liquid, and not containing any aggregates.

Holiday: 	A discontinuity, pinhole, void, crack, thin spot, foreign inclusion or contaminant in the coating film.

Outgassing: 		Release of water vapour from the voids in concrete bridge decks due to increase in the ambient air temperature.

Oxidised bitumen: 	Also known as blown bitumen. Bitumen with rheological properties that have been substantially modified by reaction with air at elevated temperatures.

Pinhole: 		A local failure in the waterproofing membrane caused by bursting of small blisters on the surface as a result of outgassing, which if not repaired will leave a permanent pathway for moisture to reach the concrete deck.

Preformed waterproofing membrane:
A preformed membrane consisting of bituminised fabric, polymer or elastomer based sheets.

Primer: 		A bituminous or resinous solution of low viscosity and low surface tension used without aggregate to penetrate into concrete plastic shrinkage cracks and pores, and to promote adhesion and compatibility with the waterproofing membrane.

Protective layer: 	An additional layer separate from, or integral with, the waterproofing membrane which is laid on top of the membrane to protect it from damage during construction.

Tack coat: 		A light application of a bituminous material without cover aggregate, to a prepared base as a preliminary treatment to promote surface adhesion of the waterproofing membrane to the protective layer or asphalt.

Unbonded membrane: 	Waterproofing membrane material prior to installation. This term is applicable to both preformed sheet and liquid applied membranes.

Waterproofing membrane:
The main part of a waterproofing system which is either a preformed waterproofing membrane or a liquid applied membrane.

Waterproofing system:	Combination of materials in layers that may include primers, waterproofing membranes, protective layers and/or tack coats, applied to a concrete bridge deck forming an impervious system to protect the deck from ingress of water and/or chloride ions.

Wet film thickness (WFT):
	The thickness of the wet liquid applied membrane immediately after
application.

# Referenced Documents

The following documents are referenced in this Specification:

Austroads

ATS 5340 	Cementitious Patch Repair of Concrete

ATS 5341 	Crack Repair of Concrete

Australian/New Zealand Standards

AS 1580.108.2	Paints and related materials – Methods of test – Dry film thickness – Paint inspection gauge

AS 1580.408.5	Paints and related materials – Methods of test – Adhesion – Pull-off test

AS 1627.1	Metal finishing – Preparation and pre-treatment of surfaces – Removal of oil, grease and related contamination

AS 1627.4	Metal finishing – Preparation and pre-treatment of surfaces – Abrasive blast cleaning of steel

AS/NZS 2312	Guide to the protection of structural steel against atmospheric corrosion by use of protective coatings

AS/NZS ISO 9001
Quality management systems – Requirements

International Standards

ASTM D146/D146M
Standard Test Methods for Sampling and Testing Bitumen-Saturated Felts and 
Woven Fabrics for Roofing and Waterproofing

ASTM D4263-83 	Moisture in Concrete by the Plastic Sheet Method

ASTM D4414-95 	Measurement of Wet Film Thickness by Notch Gauges

ASTM: D7877 	Electronic methods for detecting and locating leaks in waterproof membranes

EN 1109 		Flexible sheets for waterproofing. Bitumen sheets for roof waterproofing. Determination of flexibility at low temperature

EN 1110 		Flexible sheets for waterproofing. Bitumen sheets for roof waterproofing. Determination of flow resistance at elevated temperature

EN 12310-1 	Flexible sheets for waterproofing. Determination of resistance to tearing (nail shank). Bitumen sheets for roof waterproofing

EN 12311-1	Flexible sheets for waterproofing. Determination of tensile properties. Bitumen sheets for roof waterproofing

Highways England

CD 358	Design Manual for Roads and Bridges: Waterproofing and surfacing of concrete bridge decks – available from: http://www.standardsforhighways.co.uk/ha/standards/dmrb/vol2/section3.htm

# Quality System Requirements

The Contractor must prepare and implement a Quality Plan that includes:

details of the proposed products, including specifications/properties and evidence of previous performance of the products;

evidence that the Contractor (or the subcontractor, if the waterproofing membrane application is being undertaken by a subcontractor) is approved by the manufacturer of the waterproofing system to apply the waterproofing system;

relevant test results traceable to the proposed waterproofing system, which must not be more 24 months old and the certificates must be endorsed in accordance with the AS/ISO/IEC 17025 accreditation for the testing laboratory;

procedures for application of the waterproofing system, including substrate preparation;

if preformed waterproofing membranes are proposed, details of the method of joining the sheets and evidence that the joint will be waterproof;

If removal of existing asphalt is included in the Contract, the asphalt milling procedure, ITP, proposed measures to control dynamic effects and proposed measures to avoid cutting damage to the concrete surface; and

details of the equipment to be used and experience of the operators.

For waterproofing systems to be installed in NSW, the following additional requirement applies: Unless approved otherwise by the Principal, the waterproofing system must be a system approved by Transport for NSW. Further details are available from: https://www.rms.nsw.gov.au/business-industry/partners-suppliers/disciplines/bridge.html

| HOLD POINT 1 |  |
| --- | --- |
| Process Held | Commencement of surface preparation and application of the coating. |
| Submission Details | The Quality Plan must be provided at least 21 days prior to the commencement of the coating application. |

# Contractor Competency

The Contractor warrants that it (or the subcontractor, if the waterproofing membrane application is being undertaken by a subcontractor):

- is suitably skilled and experienced in undertaking the application of waterproofing membranes; and

holds all approvals from the waterproofing membrane manufacturer that are necessary to ensure that the manufacturer’s warranties are not voided.

The membrane application supervisor must be suitably trained and qualified in all aspects of application techniques and must be present at all times during repair work.

Personnel applying the membrane must be suitably trained and skilled in applying membranes to concrete.

# Materials

## General Requirements

Waterproofing systems must be procured from manufacturers/suppliers who have implemented a quality management system to AS/NZS ISO 9001, with third-party certification by a JAS ANZ (or equivalent) accredited organisation.

All components making up the waterproofing system must be physically and chemically compatible with each other and supplied from the same manufacturer/supplier.

Waterproofing systems applied to highly porous concrete substrates must include a high quality pore-filling primer to be applied prior to the application of the overall waterproofing system. The primer and/or the waterproofing system as a whole must also offer surface binding and toughening effects.

The Contractor must submit a Certificate of Conformity, including all relevant test results shown in Table 7.5 and Table 7.6 for every lot/batch delivered:

A Certificate of Conformity may be in the form of a British Board of Agrément (BBA) current Roads and Bridges Agrément Certificate.

## Storage and Handling

Materials must remain in their original, preformed rolls or sealed containers until the time of use and must be stored in dry conditions in strict accordance with the manufacturer’s recommendations. Storage facilities must provide protection from the elements and be safe and secure. Relevant warning signs must be displayed. Preformed rolls must be stored on end and must not be stored on their sides.

All material must be brought to site in the original preformed rolls or unopened cans clearly labelled with the manufacturer’s name, product type, reference and batch numbers.

The Contractor must provide documentation from the manufacturer for each batch of waterproofing membrane and primer material confirming the:

- manufacturer’s name and address;

product reference;

batch number/identification;

quantity manufactured in the batch;

date of manufacture; and

use by date.

The Contractor must maintain records that trace each waterproofing membrane batch to a location on the bridge deck.

Materials stored beyond the manufacturer’s recommended shelf-life must not be used.

All waterproofing membrane materials to be used on the works must be free from contamination, gelling, drying out, heavy skin formation and severe segregation of ingredients.

## Primers

Bituminous primers must be bitumen, with or without polymer modification, blended together in a hydrocarbon solvent.

Resin based primers must be either moisture (from the air) cured, or two part chemical cured.

Resin based primers must have a pot life longer than the duration required for application of the primer.

Primers of low viscosity must be used to provide adequate workability at the application temperature.

## Preformed Waterproofing Membrane

Preformed waterproofing membrane must be made of bituminous fabric, polymer extrusions or elastomeric membranes with a thickness of not less than 4 mm.

Bituminised fabric membranes must comprise an absorbent fabric of polyester fleece or woven polypropylene impregnated and coated with bitumen.

Polymeric membranes must be extruded bituminised or laminated polymers, based on polymer plasticised polyvinylchloride or polyethylene.

Elastomeric membranes must be made of vulcanised polyisoprene rubber.

## Liquid Applied Membrane

Liquid applied membrane must be made of polyurethane, acrylic, polyurea, polyester or other polymer derivatives and may consist of one or more components. The liquid applied membrane may be air or chemically cured.

## Protective Layer

Where required, a protective layer must be used to prevent damage to the waterproofing membrane during construction, in particular from the penetration of hot aggregates into the membrane during compaction rolling of the asphalt.

The protective layer may be either self-adhesive or bonded to the membrane using oxidised bitumen.

The protective layer must be placed immediately following the installation of the membrane, unless more time is required for drying or curing of the membrane or other materials underneath it.

Sand or mineral granules must not be spread over the liquid applied membrane as a protective layer, unless working samples are submitted which show that the membrane thickness is not reduced and adhesion to asphalt is not compromised by the use of the granules. Granules that melt during asphalt application are allowed.

## Tack Coat

Tack coat must be applied as required, in accordance with the manufacturer’s recommendations to provide adequate adhesion of asphalt to the waterproofing membrane over its service life. The tack coat must be applied uniformly to the waterproofing membrane with spraying equipment.

The tack coat must be formulated so it is activated by the hot asphalt placed on the tack coat.

# Performance Requirements

## General

The selection of the waterproofing membrane system must allow for the type of asphalt overlay shown on the drawings and specification.

The Contractor must provide:

- certification that the design life of the waterproofing membrane system is not less than 25 years; and

a guarantee that the waterproofing membrane will perform in accordance with the requirements of this Specification for not less than 10 years from the date of installation.

## Requirements during Application

The waterproofing membrane system must satisfy the following requirements during its application in that it must:

- be suitable for installation under the expected weather conditions;

be thermally stable up to 180°C, during asphalt placement;

achieve full adhesion of all interfaces, joints and overlaps;

be resistant to puncture by loose particles;

have full integrity of the constituent materials prior to mixing, and the ability to form a homogeneous material when mixed; and

be safe to handle and work with, in accordance with all relevant occupational health and safety regulations.

## Requirements in-Service

The waterproofing membrane system must satisfy the following in-service requirements in that it must:

- provide full adhesion to the concrete bridge deck and the overlying asphalt;

not delaminate and can remain waterproof;

be capable of bridging over cracks up to 1 mm wide in the concrete deck;

be resistant to puncture from overlying asphalt under traffic loads;

be able to withstand asphalt milling and resurfacing without loss of adhesion to the concrete bridge deck;

be able to maintain shear resistance of all interfaces to stresses from traffic, including braking and turning;

be resistant to moisture ingress from traffic-induced pressure;

not allow moisture to be trapped if embedded components (for example, old steel rails) are present; and

be chemically resistant to spillage of fuel and other substances.

## Testing of the Waterproofing Membrane

Unbonded sheets, boards and film forming liquid applied must comply with the performance requirements of Table 7.5, when tested in accordance with the specified test methods.

Table 7.5: Performance Requirements – Unbonded sheets, boards and film forming liquid

| Property | Test method | Acceptance criteria |  |
| --- | --- | --- | --- |
|  |  | Preformed waterproofing membrane | Liquid applied waterproofing membrane |
| Thickness variation | CD 358 | ≤ 10 % of nominal | ≤ 10 % of nominal |
| Straightness of sheets | CD 358 | ≤ 10 mm in 2 m length | Not Applicable |
| Width of sheets | CD 358 | Uniform within ± 10 mm | Not Applicable |
| Unit weight variation | CD 358 | ≤ 5% of nominal | ≤ 5% of nominal |
| Water absorption | CD 358 | ≤ 5 % of specimen weight | ≤ 5 % of specimen weight |
| Water penetration | CD 358 | Nil | Nil |
| Pliability | ASTM D146M | Not Applicable | No break |
| Handling | CD 358 | Satisfy specified requirements | Not Applicable |
| Flow resistance at elevated temperature | EN 1110 | ≥100 °C | Not Applicable |
| Tensile strength Longitudinal: Transverse: | EN 12311-1 | ≥550 N/50mm ≥400 N/50 mm | Not Applicable |
| Ultimate elongation Longitudinal: Transverse: | CD 358 | ≥30% ≥30 % | Not Applicable |
| Shear resistance Longitudinal: Transverse: | CD 358 | Not Applicable No break | Not Applicable |
| Resistance to tearing Longitudinal: Transverse: | EN 12310-1 | 200 N 200 N | Not Applicable |
| Flexibility at low temperature | EN 1109 | ≤-10 °C | Not Applicable |

Bonded sheets, boards and film forming liquid must comply with the performance requirements of Table 7.6.

Table 7.6: Performance Requirements –Bonded sheets, boards and film forming liquid

| Property | Test method | Acceptance criteria |
| --- | --- | --- |
| Tensile adhesion (waterproofing membrane to concrete deck) | CD 358 | ≥0.75 MPa |
| Resistance to chloride ion penetration (after 28 days) at 23°C | CD 358 | ≤ 0.04% |
| Resistance to heat aging | CD 358 Tensile test at 23°C: Chloride ion test at 23°C: | ≥ 0.5 MPa ≤ 0.04% |
| Resistance to chisel impact | CD 358 Chloride ion test at -10°C, 23°C, 40°C: | ≤ 0.04% |
| Resistance to aggregate indentation | CD 358 Chloride ion test at 40°C, 80°C, 125°C: Volume change at 40°C, 80°C, 125°C: | ≤ 0.04% ≤ 50% |
| Resistance to pinhole or blowhole | Appendix C of CD 358 | No more than 4 pinholes or blowholes within a 250 x 250 mm area; No blisters |

# Protection of Works, People and Property

The Contractor must:

- protect previously applied membranes or galvanised surfaces, services, joints, and signs during abrasive blasting operations or any other surface preparation process and during the membrane application processes; and

ensure that the coated works are protected from adverse conditions, dust and debris during the curing period of the coating system in accordance with the requirements of Clause 10.

Spray painting must not be carried out within 10 metres of buildings, footpaths, roadways, pedestrians or vehicles unless more protective measures or methods are used.

At all times while work is under way on site, the Contractor must regularly remove all waste (including spent abrasive, liquids, packaging and general rubbish) from the site. Waste must be handled, transported and disposed of in accordance with any environmental requirements/regulations applicable to the works.

# Surface Preparation

The surface must be prepared in accordance with the manufacturer’s instructions and the requirements of this Specification.

| WITNESS POINT 1 |  |
| --- | --- |
| Process | Commencement of surface preparation. |
| Notification | Notification of the proposed date for commencing work on site must be provided at least 7 days beforehand. |

If the removal of asphalt from an existing bridge deck prior to the application of the waterproof membrane is within the scope of the Contract, the Contractor must ensure that removing the asphalt:

- does not remove any concrete or damage the concrete deck;

does not create grooves within the concrete; and

leaves a relatively smooth and level concrete surface to ensure optimum performance of the waterproofing membrane.

Concrete surfaces to which the waterproof membranes are applied must be dry, clean, sound and free of dust or loose particles. Cement laitance, oil, grease, and any remnants of curing compounds and previous asphalt layers must be removed from concrete surfaces by using grit blasting or bush hammer, scabbler, ultra-high pressure potable water jetting or other approved means to provide a strong, hard surface.

Areas of persistent contamination must be removed from the surface by appropriate solvents or detergents followed by washing with potable water in accordance with AS 1627.1.

Any abrasive blast cleaning must be carried out in accordance with AS 1627.4 and applicable Work Health and Safety and environmental requirements.

If the surface of the concrete is weak, damaged, honeycombed or characterised by loose surface layers more material must be removed, and repaired in accordance with ATS 5340. Shrinkage cracks of less than 0.2 mm wide must be filled with a suitable fairing coat of cementitious repair material in accordance with ATS 5340.

Such repairs must be sufficient to result in a strong, sound substrate suitable for the intended waterproofing membrane system. Projecting fins, rough spots and sudden steps must be removed by light abrasion with an angle grinder to provide a surface which is suitable for the waterproofing membrane.

# Environmental Conditions

Waterproofing systems must not be applied under any of the following conditions:

- windy conditions where over spray and/or spatter may be generated;

when wind-borne debris is likely to contaminate the uncured surface of the freshly applied membrane;

when the ambient temperature is outside the range specified by the manufacturer;

when the relative humidity exceeds 85% or where it may be expected to exceed 85% during the subsequent 12 hour curing period;

when rain spatter or run-off, including leakage through deck joints, may contaminate the surface and adversely affect the adhesion to the substrate;

when the substrate surface is wet or damp, unless the waterproofing system is specifically required to be applied on a damp concrete surface; and

when the surface temperature of the substrate is less than 3°C above the dew point calculated in accordance with AS/NZS 2312, or exceeds 40°C.

If the environmental conditions deteriorate during the application process and no longer comply with Clause 10.1, the work must be discontinued and if necessary, newly coated surfaces must be protected from damage.

The Contractor’s procedures must include provisions for the management of adverse environmental conditions, including the suspension of work where appropriate.

The environmental conditions must be measured, recorded and assessed against the above requirements once every four hours of each shift or more frequently during periods when the weather is rapidly changing. A calibrated commercially available hygrometer (psychrometer) or electronic climatic measuring gauge must be used to determine the parameters which require readings.

# Trial Application

A trial application of the waterproofing membrane system (including surface preparation) must be conducted on a test area of the actual substrate of not less than 10 m². Unless specified otherwise, the trial application must be installed on a bridge deck subject to a traffic condition similar to the bridge deck to be waterproofed. The test area must be prepared and coated, and membrane must be applied, in an identical manner to the full scale system and demonstrate that the system will comply with this Specification.

| HOLD POINT 2 |  |
| --- | --- |
| Process Held | Commencement of the full scale membrane application. |
| Submission Details | The trial application must be completed at least 14 days prior to the commencement of coating work. |

Actual coverage rates of the membrane system must be recorded in order that due allowance may be made in the full scale application for rough, irregular or highly absorbent concrete substrate. Any additional requirements or observations must be recorded and considered for the full scale application.

The trial area must be tested in accordance with Clause 14, including bond strength of the membrane to the substrate.

If the trial application does not comply with the requirements of this Specification, the deficiencies must be rectified (which may include testing of any new materials/methods or the application of multiple priming layers before the application of the waterproofing system) and a further trial coating must be prepared until the performance criteria of this Specification are met. The Contractor’s proposed method of rectification must be submitted to the Principal prior to the commencement of the new trial.

# Application of the Waterproofing Membrane

## General

The waterproof membrane must be applied in accordance with the manufacturer’s instructions and the requirements of this Specification.

Unless specified otherwise, the detailing of the waterproof membrane at the interface around kerbs, parapets and expansion joints must be in accordance with CD 358.

All concrete surfaces to receive a waterproofing membrane must be dry at the time of application. Waterproofing membrane systems must not be applied earlier than specified in Table 12.3.

Table 12.3: Minimum elapsed time for application of membrane

| Substrate | Minimum elapsed time after placement of substrate (days) |
| --- | --- |
| Cast in-situ concrete | 28 |
| Repair of concrete using proprietary cementitious materials | 14 |
| Repair of concrete using normal concrete | 28 |

The waterproofing membrane must not be applied if any of the conditions stated in Clause 10.1 exist. In addition, the membrane must not be applied over any previously applied layer/coat which contains application defects or any damage until such defects have been repaired in accordance with Clause 15.

Air must not be allowed to be trapped at the concrete/primer/membrane interfaces.

## Spray Equipment

Multi-component airless spray equipment must be used to apply membranes formulated from mixing two constituents, where applicable, to ensure correct mix proportions.

The spray equipment must be capable of properly atomising the membrane material to be applied and must be equipped with accurate pressure regulators and gauges. The spray gun, nozzles and needles must conform to the waterproofing membrane material manufacturer’s recommendations for the membrane to be applied.

The spray equipment must be kept in such condition to permit efficient and effective liquid applied membrane material application. An efficient air line filter must be fitted as close as possible to the pressure pot to eliminate line condensate and oil in the air supply to the spray gun. The air of the spray gun impinging against the surface must show no condensed water or oils.

## Application of Preformed Membrane

Prior to application of the membrane, testing must be carried out in accordance with Clause 14.

Placement of preformed sheets must commence at the lowest section and proceed to higher sections, so that water does not flow into any joints during service.

All necessary precautions must be taken during asphalt placement to avoid softening, indentation and damage of the waterproofing membrane.

The Contractor must ensure compliance with the manufacturer's recommendations for heating method, duration of heating and temperature of oxidised bitumen adhesives, to prevent embrittlement and long-term degradation and debonding from the concrete substrate.

Preformed sheets must be joined by lapping, with minimum end and side lap lengths of 100 mm and 150 mm respectively, unless specified otherwise by the manufacturer. Joints must be arranged such that:

- at any point on the joint, there is a maximum overlap of three sheet layers; and

water will drain away from the exposed edge.

Pour-and-roll type membranes must be bonded to the primed deck using a layer of heated oxidised or modified bitumen. Bitumen must be heated and poured in a uniform manner in front of the sheet during unrolling, with the sheet pressed into the molten bitumen to assist with the bonding. Excess bitumen exuded by this process must be used to seal the lap joints.

Torch applied membranes must be supplied with a layer of bonding agent such as modified bitumen or similar. As the membrane is rolled out onto the deck, the bonding layer must be heated on the underside, preferably with a butane gas torch. Overheating of the bonding layer must be avoided.

Self-adhesive membranes must be rolled out and manual pressure applied immediately to ensure satisfactory adherence to the concrete deck.

## Application of Liquid Waterproofing Membrane

The liquid waterproofing membrane system must be applied in accordance with the manufacturer’s requirements including application methods, overcoating times and coverage rates, mixing requirements, current materials safety data sheets and as specified in this section. Coverage rates of liquid applied membranes must be checked for compliance with the manufacturer’s requirements. The surface area of the concrete structure subject to application and the volume of liquid applied membrane used must be recorded by the Contractor.

For multiple liquid applied membrane applications, the manufacturer’s stated minimum and maximum overcoating times for the prevailing weather conditions must be satisfied, and successive coats must have slightly different colour shades to assist in achieving uniform coverage. The difference in colour must be such that a coat when either wet or dry must be clearly distinguishable by means of colour difference, from the preceding coat.

If the applied layer is too thin, or shows evidence of having been applied under unfavourable conditions, or the workmanship is poor, or the specified requirements are not fulfilled, the surface must be retreated.

The liquid waterproofing membrane must be applied by spraying or using a roller or squeegee to form a continuous and seamless film with uniform thickness and complete area coverage.

The Contractor must take precautions to prevent the primer, liquid membrane, adhesives, tack coats or any other material from entering or adhering to gratings, kerbs, expansion joints and associated concrete surfaces, and other road fixtures.

Any excess material must be cleaned and removed immediately after application of the waterproofing membrane, such that the bridge deck is left in a satisfactory condition for asphalt placement.

A debonding wax tape must be applied to deck joints prior to the waterproofing application, unless stated otherwise in the manufacturer’s technical data sheet.

The waterproofing membrane must be applied within the temperature range specified by the manufacturer for installation of the waterproofing membrane system, and during the placement of asphalt.

The waterproofing membrane must be protected from mechanical damage during installation by using polystyrene boards or similar approved methods as recommended by the material manufacturer.

All materials must be mixed according to the material manufacturer’s instructions. The components must be mixed in the specified proportions. The specified reaction period must be allowed from the time the components are mixed until the application begins. No material must be thinned unless specified by the material manufacturer.

Material must not be applied after its pot life has expired.

Where quantities of material are being applied by spraying successive batches of premixed multi part material, the equipment must be flushed and purged with clean solvent after 2/3 of the pot life of the material has expired from either the mixing of the first batch or since the last purge and cleaning of the equipment. Material ingredients must be kept properly mixed in the spray pots or container during the application of the material whether by continuous mechanical agitation or intermittent manual agitation as required.

All waterproofing operations must be performed in a neat and businesslike manner by personnel with experience in the use of waterproofing membrane systems and application methods.

Each applied layer must have the required colour, gloss and opacity.

Each applied layer must have the specified dry film thickness. This film thickness must be applied to all edges and corners. Applied layers which show excessive film builds must be removed.

Each applied layer must be smooth, uniform and free from sags, runs, mud cracking, wrinkling, fat edges, blisters, holidays, dry spray, entrapped foreign bodies and heavy brush marks.

The Contractor must record the coverage and usage of liquid applied membranes.

## Coverage

Coverage of the waterproofing membrane must be continuous over the entire deck area, including service bays, and between parapets, medians and kerbs.

The layout of the waterproofing membrane must be detailed so water seepage beneath the membrane is prevented, particularly at the area around the deck joints, kerbs and scuppers.

At the junction with vertical concrete surfaces, the membrane must continue up the vertical concrete surface, terminating at a level 10 mm below the top level of the proposed asphalt surface.

Where specified or shown on the drawings the waterproofing membrane system must extend a minimum distance beyond the extremities of the concrete deck in the longitudinal direction.

The waterproofing membrane must be applied with minimum side and end overlaps of 100 mm and 150 mm respectively.

A telltale indicator in the form of a different colour coating layer, or a thickness of coloured asphalt or other suitable indicator must be provided as part of the application of the waterproofing membrane to indicate to milling machine operators during subsequent removal of asphalt from the concrete deck that the waterproofing membrane is being approached.

# Protection of the Waterproofing Membrane

The Contractor must ensure that the waterproofing membrane is not damaged at any time and that suitable temporary protection of the membrane is provided in accordance with CD 358.

Only plant and equipment which are fitted with rubber tyres are permitted to stand or travel on the waterproofing membrane, and only for the purpose of installing subsequent layers. Regular inspection must be undertaken to remove any embedded stones in tyre threads of plant or equipment.

Rollers must not be allowed to stand or travel directly on the waterproofing membrane.

A protective system must be used to prevent damage of the waterproofing membrane associated with the high temperature during asphalt rolling.

The protective layer or asphalt must be firmly bonded to the waterproofing membrane.

Where a tack coat for the asphalt is not provided as part of the waterproofing system, a satisfactory bond to the waterproofing membrane must be achieved from the binder within the asphalt.

Where a tack coat for the asphalt is provided, the manufacturer’s recommended time required for the tack coat to cure must be satisfied.

The asphalt must be placed as soon as the tack coat is fully cured and without delay, to avoid over-curing or contamination of the tack coat.

# Inspection and Testing

The Contractor must carry out testing in at least one 1 m² area in accordance with this Clause 14 and record all test results.

All test certificates must be issued by a laboratory which is accredited by NATA or a member of the International Laboratory Accreditation Cooperation.

The work must be inspected for defects at each stage of the waterproofing membrane operation as a minimum, i.e. after surface preparations, prior to each layer and after final layer application and any touch-up layers that may be required.

## Testing before Application

Testing must be carried out immediately prior to the commencement of each day’s waterproofing membrane application to ensure that:

- surface moisture conditions of concrete satisfy the manufacturer’s recommendations;

moisture content of concrete and other substrates is free of water back pressure to satisfy the manufacturer’s recommendations, in accordance with ASTM D4263 83:2012;

the environmental conditions, as specified in Clause 10, are satisfied.

## Testing after Application

Sampling and testing must be undertaken in at least one 1 m² test area for every 50 m² on completion of the application of the waterproofing membrane system.

At least three measurements per sample of each of the specified tests must be carried out after the application of materials to demonstrate compliance with this section.

Liquid applied waterproofing membrane must comply with Table 14.7 and the following:

- 85% of DFT measurements must be more than 90% of the specified thickness;

85% of DFT measurements taken in the 1 m2 test area must be more than the specified thickness; and

a visual inspection and electronic holiday survey must be undertaken to determine the integrity of the entire area of the waterproofing membrane system.

Table 14.7: Liquid applied membrane acceptance criteria

| Property | Test method | Acceptance criteria |
| --- | --- | --- |
| Bond strength of waterproof membrane to the substrate | Aluminium dollies with a minimum diameter of 50 mm in accordance with AS 1580.408.5. | ≥ 1.5 MPa, 7 days after the application |
| WFT | ASTM D4414 | As specified by the material manufacturer |
| DFT | AS 1580.108.2 using a paint inspection gauge | ≥ 2 mm |

The DFT of a liquid applied waterproofing membrane may be measured using the waterproofing membrane remnants attached to the aluminium dollies from the adhesion testing provided the waterproofing membrane material remains intact.

The bond strength of a preformed waterproofing membrane to the substrate must comply with Table 15.4. A circular hole cutter of a diameter slightly larger than the diameter of the aluminium dolly must be used, to cut through the preformed waterproofing membrane to the substrate around the dolly.

The electronic holiday survey must be carried out using low voltage methods in accordance with ASTM: D7877.

# Waterproofing Membrane Repairs

Non-compliant work includes:

- a failure to comply with any specified environmental constraint;

a failure to comply with the manufacturer’s instructions or any requirement of this Specification; and

damage or loss of adhesion.

Any non-compliant work must be repaired so that the work complies with this Specification. This may include removal of the membrane, followed by surface preparation and application of a new membrane.

Where required, preformed sheets must be repaired by cutting back the affected area using a sharp knife, or similar tool, until undamaged and well-bonded membrane is exposed. Unless specified otherwise by the manufacturer, liquid bitumen must be used to seal the exposed edges of the preformed sheets.

The area under repair must be abraded and the primer applied by brush or spray. The primer must be allowed to cure for the minimum recommended time. The membrane must be applied at the minimum specified thickness, ensuring a peripheral lap of 100 mm around the repair. The repair must be allowed to set and cure, prior to tack coat application.

Prior to commencement of the repair work, the Contractor must prepare a procedure for that repair work and provide details of the scope of the repair work.

| HOLD POINT 3 |  |
| --- | --- |
| Process Held | Commencement of repair work. |
| Submission Details | Details of the scope of the repair work and a procedure for the repair work must be provided at least 7 days prior to the commencement of the repair work. |

Annexure A:	Summary of Hold Points, Witness Points and Records

The following is a summary of the Witness Points/Hold Points that apply to this Specification and the Records that the Contractor must submit to the Principal to demonstrate compliance with this Specification.

| Clause | Hold point | Witness point | Record |
| --- | --- | --- | --- |
| 4.1 | Commencement of surface preparation and application of membrane |  | Quality Plan |
| 6.3 |  |  | Certificate of conformity |
| 6.7 |  |  | Batch records |
| 6.8 |  |  | Traceability records |
| 7.2 |  |  | Certification of the design life and guarantee of performance |
| 9.1 |  | Commencement of surface preparation. |  |
| 10.4 |  |  | Record of environmental conditions |
| 11.1 | Trial application of the membrane |  |  |
| 12.33 |  |  | Coverage and usage of liquid applied materials |
| 14.4 |  |  | Test results – Prior to application |
| 14.7 |  |  | Test results - Liquid applied waterproofing membrane |
| 14.9 |  |  | Test results - Preformed waterproofing membrane |
| 15.5 | Commencement of repair work |  | Details and procedure for repair work |

Amendment Record

| Amendment no. | Clauses amended | Action | Date |
| --- | --- | --- | --- |
| - | New specification | New | June 2020 |

| Key |  |
| --- | --- |
| Format | Change in format |
| Substitution | Old clause removed and replaced with new clause |
| New | Insertion of new clause |
| Removed | Old clauses removed |