| AUSTROADS TECHNICAL SPECIFICATION ATS 4540 Horizontal Directional Drilling |  |
| --- | --- |

Contents 1. Scope 2 2. Referenced Documents 2 3. Definitions 3 4. Quality System Requirements 4 5. Personnel 5 General 5 Critical HDD Crossing – Personnel Requirements 5 6. Project Preliminaries 6 Construction Risk Management 6 Environmental Management 6 7. Design 7 General 7 Utility Location 7 Geotechnical Investigation 8 Grouting of the Outer Annulus Space 9 Alignment 9 Minimum Depth Below Roads 9 Design Documentation 10 Critical HDD Crossings – Additional Design Requirements 11 Submission of Design Documentation to the Principal 12 8. Materials 12 Pipes 12 Drilling Fluid 12 Certification of Material Conformance 12 9. Construction 13 General 13 Quality Plan 13 Drilling, Reaming and Conditioning 14 Critical HDD Crossings – Requirements for Drilling Fluids 14 Pipe Welding and Installation 14 Integrity Tests 15 Records 15 Critical HDD Crossings – Additional Reporting 15 Grouting 16 10. Conformity 16 Construction Tolerances 16 Settlement and Heave 17 11. Instrumentation and Monitoring of Ground Deformation 17 12. Completion of the Work 18 General 18 Records 19 Annexure A: Summary of Hold Points, Witness Points and Records 20

# Scope

Austroads Technical Specification ATS 4540 sets out the requirements for the installation of pipes using Horizontal Directional Drilling (HDD). The pipes may be for the purpose of moving fluids or gases or for the protection of telecommunications/electrical cables.

HDD is typically performed as follows:

- the drilling rig is positioned at the surface;

a pilot hole, commencing at a shallow angle to the ground surface (entry point or rig side), is drilled up to the other side of the crossing (exit point or pipe side) along the predetermined centreline using a drilling head that has tracking and steering capabilities;

drilling fluid is used to stabilise and lubricate the borehole, to flush out the cut material, as well as acting as a cooling agent for the drill head;

- the hole is enlarged by a reaming process; and

- the pipe is then installed by pulling it behind the reamer in the reverse direction.

This Specification does not apply to Microtunnelling or Auger Boring (refer ATS 4541).

# Referenced Documents

The following documents are referenced in this Specification:

Australian/New Zealand Standards AS 1477 PVC pipes and fittings for pressure applications AS 1726 Geotechnical Site Investigations AS/NZS 2033 Design and installation of polyolefin pipe systems AS 2885 Gas and liquid petroleum AS 4130 Polyethylene (PE) pipes for pressure applications AS/NZS 4765 Modified PVC (PVC-M) pipes for pressure applications AS/NZS 5131 Structural steelwork - Fabrication and erection

Austroads AP-C87 Austroads Glossary of Terms ATS 1140 Environmental Management Systems ATS 1330 Management of Utilities on Site ATS 2131 Management of Acid Sulfate Soil ATS 4541 Microtunnelling or Auger Boring ATS 5316 Cementitious Mortar and Grout

The American Society of Mechanical Engineers ASME B36 Welded and Seamless Wrought Steel Pipe

North American Society for Trenchless Technology NASTT Horizontal Directional Drilling (HDD) Good Practices Guidelines

# Definitions

In addition to the definitions in Austroads Glossary of Terms (AP-C87), the following definitions/abbreviations apply to this Specification.

| 3 and 10 Joint Checks: | The method to calculate a measurement for Dog Leg Severity (DLS). DLS is a measure of the amount of change in the inclination and/or azimuth of the borehole, usually expressed in degrees per 30 m (3 Joints) or 100 m (10 Joints). If DLS is high this can affect the pull loads required to pull the product pipe into the borehole and in a severe case result in the product pipe getting stuck during the pipe pullback operation. |
| --- | --- |
| Carrier Pipe (or ‘Product Pipe’): | A permanent pipe or conduit carrying fluids, gases or telecommunications/electrical cables. A Carrier Pipe may be installed inside a Casing Pipe or directly into the borehole. |
| Casing Pipe (or ‘Enveloper Pipe’): | A temporary or permanent pipe that provides support to the excavated bore. It protects a Carrier Pipe from external loads or installation damage and may also provide a larger bore for future upgrades. In some circumstances, a Casing Pipe may also function as a Carrier Pipe. |
| Conductor Casing: | A large casing usually installed at the entry or exit points of the HDD alignment to provide borehole support in weak or granular geological strata. |
| Critical HDD Crossing: | A crossing where the risks associated with the proposed crossing are deemed to be higher and therefore there is a requirement for more detailed analysis during design, certification of the design and a heightened level of documentation and record keeping during construction. A Critical HDD Crossing will be identified as such in the Contact documents. |
| Design Documentation: | The drawings, schedules, calculations and any other documentation, designated as such, required for the construction of the HDD. |
| Existing Infrastructure: | Includes existing buildings, utilities and other structures, whether owned by the Principal or by others. |
| Horizontal Directional Drilling (HDD): | A trenchless method for installing a pipe that carries liquids, gases or cables. Typically, the process involves the following key steps: - Establishment of a surface mounted drilling rig. Drilling the pilot bore. Pulling a reamer back through the pilot hole. Pulling the pipe into the bore while retracting the reamer. |
| Hydrofracture: | Rock fracturing that has occurred due to the hydraulic pressure generated by drilling and tunnelling operations. |
| Hydrolock: | A condition that occurs when the circulation from the bore is lost and the formation is resistant to fracturing or absorption of the drilling fluid, creating a hydraulic cylinder in the ground. |
| Over-Bend: | A series of back to back radii calculated to bring the prefabricated Carrier Pipe string from its stationary position on the ground to the required angle to enable insertion in the drilled borehole without exceeding the bend limits of the Carrier Pipe material. |
| Pactual: | The actual downhole drilling fluid pressure measured during the drilling process. Pactual must be < Pmax at all times. |
| Pilot Casing Pipe: | The pipe installed by horizontal directional drilling to maintain the integrity of the pilot hole bore in difficult geologies during hole boring. |
| Pmax: | The maximum downhole drilling fluid pressure allowable before hydrofracture may occur. A factor of safety > 2 is generally applied to the theoretical maximum allowable pressure to determine Pmax. |
| Pmin: | The minimum downhole fluid pressure required to ensure adequate bore hole cleaning is achieved during drilling. If Pmin is > Pmax then further assessment of the borehole design suitability must be undertaken. |
| Professional Engineer: | A person who: - is registered on any scheme of registration of engineers prescribed by legislation in the applicable jurisdiction; is appropriately registered or prequalified if the Principal has implemented an applicable registration or prequalification scheme; and satisfies at least one of the following requirements: is a Chartered Professional Engineer; or holds a 4-year civil engineering degree from a university that is accredited under the Washington Accord and is registered in a relevant area of practice on the National Engineering Register (in Australia) or the Register of Chartered Professional Engineers (in New Zealand). |

# Quality System Requirements

The Contractor must prepare and implement a Quality Plan that includes the documentation in Table 4.1

Table 4.1: Quality Plan

| Clause | Description of document |
| --- | --- |
| 5.1 | Qualifications and experience of key personnel |
| 6.1 | Risk Management Plan and Emergency Response Management Plan |
| 9.5 | Construction Details, Procedures and Inspection and Test Plans |
| 11.2 | Monitoring Plan |

| HOLD POINT 1 |  |
| --- | --- |
| Process Held | Commencement of HDD. |
| Submission Details | The Quality Plan must be provided to the Principal at least 10 working days prior to the commencement of work on site. |

# Personnel

## General

The Quality Plan must include details of the qualifications and experience of the Supervisor and all other key personnel, including all welders.

The Supervisor must:

- have at least 5 years of experience in HDD;

- be on site at all times when HDD work is in progress; and

have the authority to ensure that HDD operations are undertaken safely and in accordance with this Specification.

The Contractor must ensure that all personnel engaged for the delivery of the works are suitably trained and experienced with current licences and qualifications where required.

## Critical HDD Crossing – Personnel Requirements

If a Critical HDD Crossing is to be installed, the key personnel must also meet the additional requirements specified in Table 5.4.

Table 5.4 – Personnel training and experience for critical HDD crossing

| HDD role | Training/qualification | Experience in role (years) |
| --- | --- | --- |
| HDD Driller | Rig and fluid training | 3 |
| HDD Engineer | Higher Education Diploma or Professional Engineer | 2 |
| HDD Mudman | Fluid training/bore tracking | 1 |
| HDD Steerer | Survey equipment training | 2 |
| HDD Supervisor | Rig and fluid training | 5 |

# Project Preliminaries

## Construction Risk Management

The Contractor must prepare a Risk Management Plan for the management of the key construction risks. The Risk Management Plan must address risk assessment (identification, analysis, and evaluation) and risk treatment (such as equipment and materials on standby). The Risk Management Plan must be submitted to the Principal with the Quality Plan and as a minimum, must address the following risks:

- flooding of the work or high water inflows during boring;

- major mechanical failure, including temporary site closure with partial drilling/pipe installation;

- encountering unforeseen obstructions (including live underground services) or geotechnical conditions;

- drilling fluid loss;

- a Hydrofracture event;

- Hydrolock (loss of fluid circulation);

- draw down or alteration of the reginal groundwater table;

- drill pipe or bottom hole assembly (BHA) failure;

- damage to Existing Infrastructure; and

- excessive immediate and/or long term settlement or heave.

- excessive ground loss during boring;

- rapid slurry pressure rises, potentially causing upheave, localised fissures and slurry leakages;

- site contamination by drilling fluid; and

- differential settlements arising from skewed alignment.

The Risk Management Plan must cross reference the Work Health and Safety Management Plan to address the management of safety matters.

An Emergency Response Management Plan must be attached to, or cross referenced by, the Risk Management Plan.  The Emergency Response Management Plan must address a major failure of the HDD that may adversely affecting the safety of traffic and/or pedestrians or may damage property, including:

- names contact details of the Contractor’s responsible personnel; and

measures to comply with the Principal’s requirements and procedures for reporting incidents affecting live traffic to the appropriate traffic/transport management centre.

## Environmental Management

The Contractor must ensure that all environmental aspects of the work are managed in accordance with the Environmental Management Plan (refer ATS 1140). This includes management of environmental aspects (such as impacts on water courses/flow paths, vegetation, contaminated land, pest species and groundwater) and the management of environmental incidents (such as a hydrocarbon spill or overflow from the drilling fluid pit).

The Environmental Management Plan must include a comprehensive response plan to address a spill of drilling fluid. This may include temporary berms or trenches, coupled with synthetic hydraulic barriers or additional fluid tanks.

If specified in the Contract documents, prior to undertaking any works onsite, the Contractor must undertake an investigation to identify the possible presence of acid sulfate soils (refer ATS 2131). If acid sulfate soils are identified, the requirements specified in ATS 2131 must be implemented.

# Design

## General

The Contractor must ensure that the Casing Pipe is designed to achieve the structural and serviceability requirements of this Specification and the Contract documents. Temporary loading during installation (including lifting, pulling and pushing) and permanent loading must be considered in the design process.

The person(s) undertaking the design must be a Professional Engineer with suitable experience in the design of HDD systems.

The design must account for all potential impacts on all Existing Infrastructure, utilities, trees and underground features and mitigate those impacts to the extent practicable. This includes impacts from ground movement, clearance to features, settlement/heave and any changes in the groundwater table resulting from the works, either temporarily during construction or permanent.

The Design Documentation must include a thorough settlement analysis that demonstrates that the predicted deformations comply with the requirements of Clause 10.3, along the bore alignment and transverse direction. The Microtunnelling technique, equipment adopted and their performance in the anticipated ground conditions must be considered in the settlement analysis.

Any standard design details or historic ‘as-constructed’ information provided by the Principal cannot be relied upon in the design of the Works, unless specified otherwise in the Contract documents.

## Utility Location

Unless specified otherwise in the Contract documents, prior to commencing HDD operations, the Contractor must undertake an investigation to locate existing utilities on the Site in accordance with ATS 1330.

The Contractor must ensure that the position of all Utilities in the proximity of the Works has been verified in accordance with ATS 1330 and any necessary protective measures have been implemented.

If an unknown Utility is encountered during the installation process, the requirements of ATS 1330 will apply.

The Design Documentation (refer Clause 7.26) must include:

- evidence that location of all underground Utilities within the work area have been verified;

any relevant permits and approvals required by Utility Owners; and

any other permit or approval specified in the Contract documents, such as approval to enter private property.

## Geotechnical Investigation

If the Principal has provided a geotechnical investigation, the Contractor must:

- review that investigation and verify that the scope of the investigation is suitable for the Microtunnelling or Auger Boring operations; and

unless specified otherwise in the Contract documents, undertake any additional investigation that is considers necessary in accordance with Clause 7.13.

If the Principal has not provided a geotechnical investigation, the Contractor is responsible for undertaking a suitable geotechnical investigation in accordance with Clause 7.13.

Where the Contractor proposes to carry out a geotechnical investigation, the Contractor must submit details of the proposed investigation to the Principal, including number, location and other details of the boreholes and details of the proposed field and laboratory testing. This does not apply to any investigation and testing carried on private land or outside of the road corridor.

| HOLD POINT 2 (where applicable) |  |
| --- | --- |
| Process Held | Geotechnical investigation. |
| Submission Details | Details of the proposed geotechnical investigation must be submitted to the Principal at least 5 working days prior to the commencement of the investigation. |

A geotechnical investigation must comply with the following:

- The investigation must be undertaken in accordance with AS 1726, including field and laboratory tests;

As a minimum, boreholes must be drilled at the entry and exit locations and at intervals not exceeding 30 m; and

Boreholes or test pits must be at least 2 m below the proposed invert level of the lowest point of the crossing. Where crossing a dual carriageway, a borehole must be drilled at approximately the mid-point of the crossing.

## Existing Infrastructure and Dilapidation Reports

Where a bore or an associated excavation will be constructed in the immediate vicinity of Existing Infrastructure, the design process must determine the minimum permissible distance from the Existing Infrastructure, taking into account any requirement specified by the Existing Infrastructure owner. This applies to infrastructure owned by the Principal and to infrastructure owned by others.

Unless approved otherwise by the Principal, the bore must not pass directly under a foundation or within the zone of influence of a foundation.

Where Existing Infrastructure may be adversely affected by the work, the Contractor must ensure that a dilapidation assessment of that infrastructure is undertaken and a Dilapidation Report is prepared. This applies to any Existing Infrastructure within the settlement trough or zone of influence as defined by the prediction of ground settlement. The Principal must be given the opportunity to be present during all inspections for dilapidation assessment.

| WITNESS POINT 1 |  |
| --- | --- |
| Process | Inspection for dilapidation assessment. |
| Notification Period | At least 2 working days before the inspection. |

Each Dilapidation Report must photographically record the condition of all aspects of the natural and built environment associated with the Existing Infrastructure, including the building interior and exterior, utilities, roadways and landscaping. The dilapidation report must include the following, as a minimum:

- details of each defect;

dimensions of cracks (width, length, depth);

photos of each defect with labels showing locations; and

signs of depressions, humps, seepage or slippage.

Dilapidation assessments must be undertaken at the pre-construction and post-construction stages and certified by a suitably experienced Professional Engineer. While the work is in progress, additional inspections may be required to determine whether the construction work is causing damage to the Existing Infrastructure. The pre-construction Dilapidation Report must be submitted to the Principal with the Design Documentation (refer Clause 7.26). The post-construction Dilapidation Report must be submitted to the Principal with the Completion Report in accordance with Clause 12.3 (or earlier if requested by the Principal).

## Grouting of the Outer Annulus Space

The outer annulus space between the surface of the bore and the Casing Pipe must be grouted to prevent long term ground settlement. The Contractor may submit a proposal to the Principal for the grouting to be omitted from the design, subject to being able to demonstrate that long term settlement will meet the requirements of Clause 10.3 and the Casing Pipe will provide permanent ground support for a design life of not less than 100 years. The Principal is under no obligation to accept any such proposal.

## Alignment

Unless specified otherwise in the Contract documents, the bore must pass under roads (including shoulders) in a straight line and within 5° of perpendicular to the road centreline.

## Minimum Depth Below Roads

The required cover for a bore within a road corridor must be determined during the design process. The minimum cover. measured from the top of the formation, must be greater than:

- any requirements specified by the relevant utility owner (where applicable); and

the minimum cover specified in the Contract documents or if nothing is specified, 4 times the outer diameter of the pipe and 1.2 m, whichever is greater.

## Design Documentation

The Contractor must prepare the following design documentation (as a minimum):

- Calculations and/or details for:

- HDD bore alignment, including entry and exit points;

impact of any Existing Infrastructure on HDD operations;

any required temporary or permanent excavations;

Conductor Casing works (if required) and Casing Pipe works (if required);

pilot hole size and final borehole size;

drilling fluids and any other consumables required;

annulus grouting requirement and procedures;

predicted ground deformation (settlement and heave); and

determination of maximum permissible surface deformation (if not specified in the Contract documents).

- Methodology and details for installing the Carrier Pipe:

- drawings identifying the individual pipe length and joint design details;

any requirements on the equipment used and installation methodology;

tensile loads (expected and maximum allowable in lifting and pulling);

pipe lifespan and allowed loads;

pipe welding procedures for the selected material; and

storage pit for drilling suspension, bentonite mixing unit, separation plant, buffer tank on the rig side.

Drawings meeting the requirements of Table 7.23.

Geotechnical investigation, including all site investigation results with field/laboratory test results, deformation analysis results and recommendation (refer Clause 7.12).

Where appropriate:

- an impact assessment discussing the existing utilities (including the details listed in Clause 7.11);

any other approvals required for performing the work (such as an approval to enter private property);

Dilapidation Reports (refer Clause 7.16; and

Monitoring Plan, including details of any existing infrastructure to be monitored (refer Clause 11.1).

Drawings prepared by the Contractor must comply with the requirements in Table 7.23 and must be certified by a Professional Engineer with at least 3 years of experience which is relevant to the design of HDD.

Table 7.23 – Design drawing requirements

| Drawing description | Drawing detail | Information to be shown |
| --- | --- | --- |
| Alignment and profile | Plan and Longitudinal Section | Planned alignment and key dimensions of the bore, including length, depth below the existing surface and proximity to any Existing Infrastructure. Minimum permissible depth below the existing surface and clearance to any Existing Infrastructure. Position of geotechnical investigation boreholes and geological strata determined from the investigation Ground water table. |
| General Arrangement | Cross Sections | Dimensions including excavation diameter, outer/inner diameter of the Casing Pipe and outer/inner diameter of the Carrier Pipe. Where applicable, geological strata determined from the investigation. Predicted surface deformation contour plots (where appropriate). |
| Site layout | Plan | All Existing Infrastructure, roads, paths and vegetation. Details of any impacts on natural watercourses, table drains, drainage structures and overland flow paths. Any vegetation or Existing Infrastructure to be protected, removed and/or relocated. |
| Entry and exit pit construction | Plan and Longitudinal Section (Cross Sections If appropriate) | Include details of drill fluid management, groundwater control and rainfall/runoff management. Entry/exit pit shoring details, if applicable. Pit backfilling details, including material, compaction and testing. |
| HDD Over-Bend (Mandatory for Critical HDD Crossings only). | Plan, Longitudinal Section and Cross Sections | Details of back to back radii. |

## Critical HDD Crossings – Additional Design Requirements

For Critical HDD Crossings, the Design Documentation must also include a theoretical calculation of predicted pressures for Hydrofracture for each point along the crossing alignment. This calculation must be graphed against chainage and vertical elevation. The graph is to include plotted lines representing the following parameters:

- the topographic surface, including geotechnical units;

- the vertical bore hole alignment;

- the minimum pressure required to create fluid returns in the entry pit (Pmin); and

- the maximum allowable pressure that the geology can withstand without hydrofracturing (Pmax).

The Contractor’s design must include calculations proving that Pmin will remain lower than Pmax, including a minimum factor of safety allowance of 2.0.

## Submission of Design Documentation to the Principal

All Design Documentation must be submitted to the Principal prior to the commencement of HDD operations. The Design Documentation must be accompanied by a statement from a Professional Engineer certifying that the design complies with this Specification. The Professional Engineer must have at least 3 years of experience relevant to the design of HDD.

| HOLD POINT 3 |  |
| --- | --- |
| Process Held | Commencement of HDD operations. |
| Submission Details | All Design Documentation must be submitted to the Principal at least 10 working days prior to the commencement of excavation or HDD operations. |

# Materials

## Pipes

Unless the pipe material is specified in the Contract documents, the Contractor must determine the appropriate material that will fulfil the engineering functionality of the bore. The materials must comply with the respective standards listed in Table 8.1.

Table 8.1: Pipe materials

| Material | Applicable Standard |
| --- | --- |
| Fusible Polyvinyl Chloride (F-PVC) | AS 1477, AS 4765 |
| High-density Polyethylene (HDPE) | AS 4130 |
| Steel | ASME B36, AS 2885 (for gas or petroleum), or approved equivalent. |

The Contractor must select a pipe thickness so that the design yield parameters are not exceeded in any loading conditions possible during the HDD operation.

The yield strength and wall thickness of steel pipe (including any Carrier Pipe) must take into account the buckling, bending and tensile forces that it will be subjected to in the Casing Pipe pull and lift.

## Drilling Fluid

Drilling fluid used to support the borehole and carry the cuttings away in suspension must be water soluble bentonite or polymer that is environmentally safe, biodegradable and conforms to the relevant legislation.

## Certification of Material Conformance

At least 5 working days prior to the commencement of HDD operations, the Contractor must submit a signed statement certifying that the materials used for permanent work comply with the requirements of this Specification. The certificate must be accompanied by certificates of conformance from each supplier of materials.

| HOLD POINT 4 |  |
| --- | --- |
| Process Held | Commencement of HDD operations. |
| Submission Details | The compliance certificates for the materials must be provided to the Principal at least 5 working days prior to the commencement of installation. |

# Construction

## General

The Contractor must construct the HDD in accordance with the approved Design Documentation and approved Quality Plan. If the Contractor proposes to construct the HDD at variance to the approved Design Documentation, amended Design Documentation must be submitted to the Principal and Hold Point 2 (Clause 7.26) will reapply.

Materials used in the permanent installation must not be damaged at any stage during transportation, handling, fabrication or installation.

Pedestrians and vehicles must be protected from the Site in accordance with the Traffic Management Plan and Work Health and Safety Plan and the worksite is protected from entry by unauthorised personnel. This includes the provision of temporary fencing, barricades, warning signs and hazard lights were appropriate.

All equipment must be suitable for carrying out the HDD in accordance with this Specification and it must be maintained in accordance with the manufacturer’s instructions.

## Quality Plan

The Quality Plan must include details, procedures and Inspection and Test Plans which address the following, at a minimum:

- site establishment;

- construction of access road and working platform, where permitted in the Contract documents;

equipment and tooling selection, equipment details, size, capacity and if requested, maintenance records;

the proposed drilling method and operation of the equipment, including:

- drilling and steering the pilot hole;

- monitoring and controlling the alignment;

- reaming the pilot hole;

- conditioning and cleaning the borehole in readiness for the Casing Pipe pull;

- methodology to verify the integrity of the pipe;

welding/jointing of pipes, including the manufacturer’s instruction for welding/jointing;

use and management of drilling fluids, lubricants, cementitious grouts or other consumables, including the fluid separation system and other relevant environmental and disposal information;

annulus grouting (where required);

demobilisation of the equipment;

disposal of spoil and reinstatement of the site following completion of the HDD (where applicable); and

reporting and auditing schedule.

## Drilling, Reaming and Conditioning

Unless specified otherwise in the Design Documentation, the final reamed size of the borehole must comply with Table 9.6.

Table 9.6 – Required reamed diameter

| Nominal carrier pipe diameter | Reamed diameter |
| --- | --- |
| < 200 mm | Diameter of Carrier Pipe plus 100 mm |
| 200 mm – 600 mm | 1.5 times diameter of Carrier Pipe |
| > 600 mm | Diameter of Carrier Pipe plus 300 mm |

- Consistent with the Horizontal Directional Drilling industry standard practice, nominal equivalent imperial units of measurement may be used for the dimensions specified in Table 9.6.

The Contractor must notify the Principal prior undertaking the final reaming and pulling of the pipe.

| WITNESS POINT 2 |  |
| --- | --- |
| Process | Final reaming and/or pulling of the pipe |
| Notification Period | At least 2 working days before final reaming and/or pulling of the pipe |

## Critical HDD Crossings – Requirements for Drilling Fluids

Where a Critical HDD Crossings is being constructed, the drilling fluid must be tested at least 3 times per shift to verify that the following properties comply with the specified design requirements:

- viscosity;

- pH;

- fluid weight;

- gel strength;

- fluid loss;

- water hardness; and

- calcium content.

## Pipe Welding and Installation

Any welding of polyolefin pipe must be undertaken by suitably experienced welders who hold current accreditation for joining polyolefin pipelines using butt welding that has been provided by a registered training organisation. Before production butt fusion jointing commences, pre-qualification of the polyolefin pipe welding procedure must be carried out. Polyolefin butt welding quality checks must be completed in accordance with the manufacturer’s instructions and AS/NZS 2033.

Any welding of steel pipe must be undertaken by welders pre-qualified to undertake the weld procedure and the welding must comply with AS/NZS 5131.

Where a Carrier Pipe is installed, the Contractor must verify that there are no weld defects left internally at the joints or misalignment that may cause damage to the Carrier Pipes or cause issues during installation.

If possible, Carrier Pipes and/or Casing Pipes must be strung out and welded into one continuous string to facilitate ease of insertion into the borehole.

## Integrity Tests

The Principal may direct the Contractor to carry out an internal inspection using video camera, borescope or similar equipment to verify that the pipe is clean and undamaged.

## Records

During the HDD, the Contractor must record the following:

- drill rig log (pilot, reaming and hole conditioning stages);

- steering log;

- pipe pull back logs (casing and carrier);

- grouting logs (if required);

- plotted bore path as-built alignment;

- pipe welding logs; and

- drilling fluid logs (type used, volumes, losses).

The records must be submitted to the Principal within 24 hours of each relevant activity being completed. The records are also included in the Completion Report (refer Clause 12.3).

## Critical HDD Crossings – Additional Reporting

For Critical HDD Crossings, the monitoring and reporting requirements in Table 9.16 apply in lieu of those in Clause 9.14 and must be submitted to the Principal within the timeframe specified in Table 9.16.

Table 9.16 – Required technical HDD information records

| HDD record/report | Included information | Submission frequency/details |
| --- | --- | --- |
| Annular pressure graph | Pmin, Pmax and Pactual, bore profile and ground level | By noon of the following day |
| Drilling fluid logs | Type, volume, and records of losses | By noon of the following day |
| Filling and pre-hydro test logs | Water quantity, time and pressure | By noon of the following day |
| Grouting logs | Grout quality, time and pressure | By noon of the following day |
| Pipe pull back logs (casing and carrier) | Rod time, torque and carriage forces, fluid comments. | By noon of the following day |
| Plotted pilot hole as-built (real time) | Plotted as-built bore path relative to the designed and planned bore path | By noon of the following day |
| Rate of penetration chart (ROP) | Rod cutting time, face time, rig gear forces, bit size | By noon of the following day |
| Rig log (pilot, reaming and conditioning) | Rod time, torque and carriage forces, geology and fluid comments (returns/losses) | By noon of the following day |
| Settlement logs | Details of settlement or heave along the HDD alignment | Daily |
| Steering log | Azimuth, length and inclination, 3 and 10 joint checks, position to be referenced to the designed alignment | By noon of the following day |
| Welding Logs | Welder, weld type, number, date, if tested and rods used | By noon of the following day |

The Contractor must monitor annular pressure during the pilot hole operation and supply real time annular pressure plots showing theoretical vs actual.

If Pactual approaches Pmax, suitable precautionary measures must be implemented.

## Grouting

Unless specified otherwise in the Design Documentation, the outer annulus between the surface of the bore and the Casing Pipe must be filled with grout to ensure a uniform contact between the Casing Pipe and the excavated ground. Grouting of the inner annulus space between the Casing Pipe and the Carrier Pipe is only required if shown on the Design Documentation.

Where grouting is required, a cementitious grout complying with ATS 5316 with a minimum strength of 1 MPa at 48 hours must be used. The grouting pressure must not exceed the Pmax and any pressure limitation of the pipes.

# Conformity

## Construction Tolerances

Unless specified otherwise in the Contract documents, the deviation between the actual position of the bore and the approved design alignment must not exceed the tolerances specified in Table 10.1.

Table 10.1 – Construction tolerances

| Attribute | Tolerance |
| --- | --- |
| Distance from planned surface exit | Within 1 m |
| Horizontal position | ± 500 mm |
| Vertical position | ± 500 mm |

If 2 or more consecutive readings show that the alignment of the bore is outside of the tolerances specified in Table 10.1, the HDD must stop immediately and remedial action taken in accordance with the Quality Plan.

| HOLD POINT 5 |  |
| --- | --- |
| Process Held | Implementation of remedial action in the event that the alignment of the bore is outside of the specified tolerance. |
| Submission Details | Details of the proposed remedial action must be submitted to the Principal prior to the implementation of the remedial action. |

## Settlement and Heave

Unless specified otherwise in the Contract documents, the deformation at the ground surface in the vicinity of the work must not exceed the maximum permissible deformation specified in Table 10.3.

Table 10.3: Permissible deformation

| Attribute | Permissible deformations |
| --- | --- |
| Surface vertical deformation | ± 10 mm beneath undeveloped land. ± 5 mm at all other locations. |
| Differential vertical deformation | ± 5 mm over any 2 m in length |

# Instrumentation and Monitoring of Ground Deformation

The Contractor must ensure that geotechnical instrumentation and monitoring of the work is undertaken in accordance with this Clause 11, if:

- the potential exists for Existing Infrastructure to be adversely affected by the work; or

- the work comprises a Critical HDD crossing.

Where geotechnical instrumentation and monitoring is required, the Contractor must prepare and implement a Monitoring Plan (refer Clause 7.22) and submit it to the Principal at Hold Point 2 (Clause 7.26) with the Design Documentation. The Monitoring Plan must include:

- the proposed monitoring methodology;

- details of the instrumentation, including equipment accuracy;

- the frequency of monitoring;

- details of post-construction monitoring (where applicable) and decommissioning of the monitoring;

- details of the reporting to the Principal;

- notification and intervention levels; and

- nomination of responsible personnel to supervise any intervention necessary.

A baseline survey must be performed prior to commencement of the boring operations and submitted to the Principal with the Monitoring Plan.

Ground deformation must be monitored by survey or other techniques approved by the Principal. Sufficient monitoring points must be provided to produce deformation contours along the alignment of the bore for a minimum distance of 10 m on either side of the alignment. Monitoring over carriageways must consider survey markers at the edges of the shoulder points, edges of the pavements, each line marking, and otherwise at 3 m intervals along the bore centreline.

The Contractor must perform the monitoring program daily from the beginning of tunnelling until the completion of grouting of the annular of the tunnel and provide confirmation that the maximum ground deformation complies with the limits in Table 10.3. At all stages of tunnelling, the Contractor must comply with the threshold limits and actions in Table 11.5.

Table 11.5: Notification and intervention levels

| Description | Definition | Action |
| --- | --- | --- |
| No action | Actual deformation < 80% of the maximum permissible surface deformation | No action required |
| Notification | Actual deformation ≥ 80%, but < 100%, of the maximum permissible surface deformation. | The Principal must be notified within 24 hours. The responsible personnel nominated in the Monitoring Plan must be notified within 24 hours and placed on standby. The frequency of monitoring must be increased. |
| Intervention | Actual deformation ≥ the maximum permissible surface deformation. | The Principal and responsible person(s) must be notified immediately. Work must stop until corrective/preventative action is implemented. The Emergency Response Plan must be implemented if appropriate. |

Monitoring must continue for the longer of the following periods:

- any period specified in the Contract documents;

until the monitoring shows that the deformation has stabilised and is not continuing.

If the deformation has not stabilised and is continuing, the Contractor must investigate the cause of the deformation, calculate the projected future deformation and implement mitigation measures, subject to the prior approval of the Principal.

The Contractor bears all costs incurred as a consequence of the deformation cause by HDD exceeding the maximum permissible surface deformation, including the repair of pavement and any other Existing Infrastructure.

# Completion of the Work

## General

Unless specified otherwise in the Contract documents:

- where the ground surface level has been changed as a result of undertaking the boring work, the area must be returned to the ground surface level that existed prior to the work commencing;

all areas disturbed by the work must be reinstated to a condition which is comparable to the condition immediately prior to the commencement of boring operations;

backfilling, where required, must comply with all requirements specified in the Design Documentation; and

all waste and excess spoil must be removed from site upon completion of the works and disposed of in accordance with the relevant regulations and the Environmental Management Plan.

If the post-construction dilapidation report identifies that the work has caused damage to Existing Infrastructure, the Contractor must rectify that damage and the Existing Infrastructure must be restored to the condition existing prior to the commencement of the work. At the completion of the rectification work, a further dilapidation report must be prepared and submitted to the Principal.

## Records

No later than 10 working days after of the completion of the work, the Contractor must submit a Completion Report to the Principal in relation to each HDD bore. The Completion Report must include all records demonstrating conformance with the requirements of this Specification, including:

- the construction records listed in Clause 9.14 (and Clause 9.16, if applicable);

‘as constructed’ survey record of the completed HDD bore, including steering records from during installation and a comparison with the designed alignment;

ground deformation monitoring records, including final measurements taken once no further movement is recorded;

where applicable, the post-construction dilapidation report (refer Clause 7.18), including evidence that any required remediation has been satisfactorily completed; and

entry/exit pit backfill records, including compaction test results (if applicable).

If the post-construction dilapidation report identifies that the work has caused damage to Existing Infrastructure, a follow-up dilapidation report must be submitted to the Principal demonstrating that the Existing Infrastructure has been restored in accordance with Clause 12.2.

Annexure A:	Summary of Hold Points, Witness Points and Records

The following is a summary of the Witness Points/Hold Points that apply to this Specification and the Records that the Contractor must submit to the Principal to demonstrate compliance with this Specification.

| Clause | Hold point | Witness point | Record |
| --- | --- | --- | --- |
| 4.1 | - Commencement of HDD operations. |  | Quality Plan |
| 7.12 | - Geotechnical investigation. |  | Details of proposed investigation |
| 7.16 |  | - Inspection for dilapidation assessment. |  |
| 7.26 | - Commencement of HDD operations. |  | Design documentation |
| 8.5 | - Commencement of HDD operations. |  | Compliance certificates for the materials |
| 9.6 |  | - Final reaming and/or pulling of the pipe. |  |
| 9.15 |  |  | Installation records |
| 9.16 |  |  | Additional reporting for Critical HDD Crossings |
| 10.2 | - Remedial action if the bore is outside of the permissible tolerances. |  | Proposed remedial action |
| 12.3 |  |  | Completion report |

Amendment Record

| Amendment no. | Clauses amended | Action | Date |
| --- | --- | --- | --- |
|  | New specification | New | August 2025 |

| Key |  |
| --- | --- |
| Format | Change in format |
| Substitution | Old clause removed and replaced with new clause |
| New | Insertion of new clause |
| Removed | Old clauses removed |

Source: NASTT Horizontal Directional Drilling (HDD) Good Practices Guidelines